## Sprint 1 Burndown Chart

Project: Hotel Website / Room Booking System
Sprint: Sprint 1
Duration: 11–13 October 2026 (3 days)
Total Story Points (estimated): 13

### Daily Progress

| Date | Day. | Story Points Remaining | Work Completed |
| --- | --- | --- | --- |
| Oct 11 | Day 1 | 13 | Kickoff meeting, repository and Trello setup |
| Oct 12 | Day 2 | 10 | Roles, tech stack and initial requirements agreed (3 pts) |
| Oct 13 | Day 3 | 5 | First draft of user stories and homepage/backlog setup (5 pts) |
| Oct 14 | Review / target | 0 | Sprint review and retrospective |

### Story Points Breakdown

- T-1: Project planning and requirements (3 points) — Planned completion: Day 1–2.

- T-2: Team roles and responsibilities (2 points) — Planned completion: Day 1.

- T-3: Website features and sprint backlog (3 points) — Planned completion: Day 2.

- T-4: Homepage and product-backlog setup (5 points) — Planned completion: Day 2–3.

### Burndown Chart Data

Points for chart:

Day 0: 13

Day 1: 10

Day 2: 5

Day 3: 0

Ideal burndown (straight line):

Day 0: 13

Day 1: 9

Day 2: 4

Day 3: 0

### Analysis

Velocity cannot yet be confirmed because the backlog marks this sprint In progress.

Performance: The illustrative burndown shows the initial setup work followed by faster progress as the sprint requirements and backlog were clarified. The sprint is marked Done in the uploaded backlog. Because no daily point log was supplied, this line is a reconstructed example rather than a historical measurement.

Challenges: The team had to agree roles, tools and the initial scope before implementation could proceed.

Outcome: Sprint 1 planning and setup deliverables recorded as complete in the backlog.

### Chart Description

The chart is a forecast based on the current scope. The line shows the expected reduction in remaining work; update it with daily actuals and confirm whether all work reaches zero by the sprint review.

Chart image: Sprint_1_Burndown_Chart.png

## Sprint 2 Burndown Chart

Project: Hotel Website / Room Booking System
Sprint: Sprint 2
Duration: 14–21 October 2026 (8 days)
Total Story Points (estimated): 20

### Daily Progress

| Date | Day | Story Points Remaining | Work Completed |
| --- | --- | --- | --- |
| Oct 14 | Day 1 | 20 | Sprint planning and backlog review |
| Oct 15 | Day 2 | 18 | About section started (2 pts) |
| Oct 16 | Day 3 | 15 | Room types and photos added (3 pts) |
| Oct 17 | Day 4 | 12 | Room prices and requirements documented (3 pts) |
| Oct 18 | Day 5 | 9 | Navigation links connected (3 pts) |
| Oct 19 | Day 6 | 6 | User stories prioritised and reviewed (3 pts) |
| Oct 20 | Day 7 | 3 | Use case diagram drafted (3 pts) |
| Oct 21 | Day 8 | 0 | Requirements and diagram finalised (3 pts) |
| Oct 22 | Review / target | 0 | Sprint review and retrospective |

### Story Points Breakdown

- T-5: About section and room types/photos (4 points) — Planned completion: Day 2–3.

- T-6: Room prices and requirements (4 points) — Planned completion: Day 3–4.

- T-7: Navigation links and user stories (5 points) — Planned completion: Day 4–6.

- T-8: Use case diagram and page review (7 points) — Planned completion: Day 6–8.

### Burndown Chart Data

Points for chart:

Day 0: 20

Day 1: 18

Day 2: 15

Day 3: 12

Day 4: 9

Day 5: 6

Day 6: 3

Day 7: 0

Day 8: 0

Ideal burndown (straight line):

Day 0: 20

Day 1: 18

Day 2: 15

Day 3: 12

Day 4: 10

Day 5: 8

Day 6: 5

Day 7: 2

Day 8: 0

### Analysis

Velocity cannot yet be confirmed because the backlog marks this sprint In progress.

Performance: The illustrative burndown decreases steadily as the website content, navigation, requirements and use case diagram are completed. Sprint 2 is marked Done in the uploaded backlog, but the daily point values are estimates created to demonstrate the chart format.

Challenges: Keeping the requirements, user stories, navigation and diagrams consistent as the scope was refined.

Outcome: Prioritised backlog, requirement specification and use case diagram included in the sprint deliverables.

### Chart Description

The chart is a forecast based on the current scope. The line shows the expected reduction in remaining work; update it with daily actuals and confirm whether all work reaches zero by the sprint review.

Chart image: Sprint_2_Burndown_Chart.png

## Sprint 3 Burndown Chart

Project: Hotel Website / Room Booking System
Sprint: Sprint 3
Duration: 20–24 October 2026 (5 days)
Total Story Points (estimated): 18

### Daily Progress

| Date | Day. | Story Points Remaining | Work Completed. |
| --- | --- | --- | --- |
| Oct 20 | Day 1 | 18 | Sprint planning and design review |
| Oct 21 | Day 2 | 15 | Room availability displayed (3 pts) |
| Oct 22 | Day 3 | 11 | Book Now action and form entry added (4 pts) |
| Oct 23 | Day 4 | 6 | Guest details and room-type selector completed (6 pts) |
| Oct 24 | Day 5 | 0 | Testing, sequence/database design updates (5 pts) |
| Oct 25 | Review / target | 0 | Sprint review and retrospective |

### Story Points Breakdown

- T-9: Display room availability (5 points) — Planned completion: Day 1–2.

- T-10: Book Now action and booking form entry (4 points) — Planned completion: Day 2–3.

- T-11: Guest name, email and phone fields (5 points) — Planned completion: Day 3–4.

- T-12: Room-type selector and design updates (4 points) — Planned completion: Day 4–5.

### Burndown Chart Data

Points for chart:

Day 0: 18

Day 1: 15

Day 2: 11

Day 3: 6

Day 4: 0

Day 5: 0

Ideal burndown (straight line):

Day 0: 18

Day 1: 14

Day 2: 11

Day 3: 7

Day 4: 4

Day 5: 0

### Analysis

Velocity cannot yet be confirmed because the backlog marks this sprint In progress.

Performance: The chart illustrates progress from room availability into the booking form and guest details. The backlog marks this sprint Done. Actual daily burn was not provided, so the values should be replaced if the team has recorded daily estimates.

Challenges: Connecting room selection, availability and guest details into a coherent booking flow.

Outcome: Room search/booking interface work and supporting design artefacts documented.

### Chart Description

The chart is a forecast based on the current scope. The line shows the expected reduction in remaining work; update it with daily actuals and confirm whether all work reaches zero by the sprint review.

Chart image: Sprint_3_Burndown_Chart.png

## Sprint 4 Burndown Chart

Project: Hotel Website / Room Booking System
Sprint: Sprint 4
Duration: 24–28 October 2026 (5 days)
Total Story Points (estimated): 16

### Daily Progress

| Date | Day | Story Points Remaining | Work Completed |
| --- | --- | --- | --- |
| Oct 24 | Day 1 | 16 | Sprint planning and booking-flow review |
| Oct 25 | Day 2 | 13 | Check-in/check-out date fields added (3 pts) |
| Oct 26 | Day 3 | 9 | Date validation and required-field checks (4 pts) |
| Oct 27 | Day 4 | 5 | Booking confirmation message implemented (4 pts) |
| Oct 28 | Day 5 | 0 | End-to-end booking journey tested (5 pts) |
| Oct 29 | Review / target | 0 | Sprint review and retrospective |

### Story Points Breakdown

- T-13: Check-in and check-out date fields (4 points) — Planned completion: Day 1–2.

- T-14: Validate fields and date order (4 points) — Planned completion: Day 2–3.

- T-15: Booking confirmation message (3 points) — Planned completion: Day 3–4.

- T-16: Test complete booking journey (5 points) — Planned completion: Day 4–5.

### Burndown Chart Data

Points for chart:

Day 0: 16

Day 1: 13

Day 2: 9

Day 3: 5

Day 4: 0

Day 5: 0

Ideal burndown (straight line):

Day 0: 16

Day 1: 13

Day 2: 10

Day 3: 6

Day 4: 3

Day 5: 0

### Analysis

Velocity cannot yet be confirmed because the backlog marks this sprint In progress.

Performance: The illustrative chart shows the booking flow becoming more complete as date entry, validation, confirmation and testing are finished. Sprint 4 is marked Done in the backlog; daily values are illustrative.

Challenges: Ensuring date rules and required-field validation work correctly before confirmation.

Outcome: A validated booking journey and end-to-end test results are represented in the sprint deliverables.

### Chart Description

The chart is a forecast based on the current scope. The line shows the expected reduction in remaining work; update it with daily actuals and confirm whether all work reaches zero by the sprint review.

Chart image: Sprint_4_Burndown_Chart.png